=== Weekly Team Report (Team 35: Magic Website) ===

Week 1 (Summary) (Scrum master: Brooks Van Buren)

9/19 3 hr Discuss implementation plans, testing plans, etc.

9/21 2 hr Discuss recording work done for review by other team members, git pulling/branching strategy, learn some basic Symfony

9/24 3 hr Review sprint, talk about issues, work on reports

Week 2 (Plan) (Scrum master: Brooks Van Buren)

[Meetings]:

9/26 Discuss plans, get dev environment up on all members’ computers

9/28 Clear up any issues with dev environment and working on individual work

10/1 Review week, discuss issues, work on report

[Individual Goals] :

Avnish Bablani: Work on integrating spotify and making the needed calls for our service.

Avnish Bablani: Make sure that errors are properly handled and unit tests are added.

Brooks Van Buren: Make basic component to retrieving and updating permission attached to room.

Tristan Pickett: Design and finish voting system for user rated songs and rankings

Shrikar Peri: Design base UI and stick with the theme throughout the application.

Elizabeth Stallter: Work together with Shrikar to create a cohesive theme for the application and start designing the login page and registration page.

Matt Twardowski: Finish user profiles and authentication/registration for the platform. Work on security configuration throughout the platform.

=== Weekly Individual Report (Team 24: MelodyMunk) ===

Name: Avnish Bablani

Week 1 (Summary)

09/20 4 hours Worked on learning spotify API and doing the spotify API sample application

09/21 2 hours Group meeting to decide on design choices, framework and source control format. Downloaded all of the required software for the project.

09/24 1 hours Group meeting to plan for the next week

Week 2 (Plan)

09/25 5 hrs Connect with Spotify API to be able to search for songs and make queries to search songs.

09/28 3 hrs Play proper song from Spotify API by calling it to get the song. Create unit test for this and previous user story.

09/30 2 hrs Error handling for Spotify API

=== Weekly Individual Report (Team 24: MelodyMunk) ===

Name: Shrikar Peri

Week 1 (Summary)

09/19 4 hours Discussed with team and decided which parts to work on for the application.

09/20 4 hours Worked on learning elements of UI design for web app / mobile interface.

09/21 2 hours Group meeting. Discussed design ideology, the framework to be used and installed various softwares required for development. (Github Desktop)

09/24 1 hours Group meeting to plan for the next week

Week 2 (Plan)

09/25 4 hrs Work on implementing a static homepage.

09/28 3 hrs Work on linking other web pages to the homepage.

09/30 3 hrs Design UI for Error Handling.

=== Weekly Individual Report (Team 24: MelodyMunk) ===

Name: Tristan Pickett

Week 1 (Summary)

9/19 3 hours Planning what new technologies I need to know and or know better

9/20 2 hours Refreshed skills on webdev technologies I had used before

9/21 2 hours Began learning use of symfony

9/24 3 hours Learning PHP and how to connect with existing webdev technologies I had known previously

Week 2 (Plan)

9/25 2 hr Start creating class structure for song voting system

9/26 2 hr Finish creating class structure for song voting system

9/28 2 hr Implement score feature for number of votes given to a song and start creation of listener for users to vote on the songs

9/30 5 hr Finish implementing listener for users to vote on songs and create unique ranking system

10/1 4 hr Unit tests for voting on songs and requests for new QR codes when a room is created

=== Weekly Individual Report (Team 24: MelodyMunk) ===

Name: Brooks Van Buren

Week 1 (Summary)

9/19 3 hr Planning for setting up dev environment, what technologies are needed, learning some basic Symfony

9/21 2 hr Getting familiar with Symfony project structure

9/22 1 hr Research QR codes

9/23 3 hr f331dd Setting up and testing Vagrantfile; Struggling to make .gitignore for Symfony files properly

Week 2 (Plan)

9/26 2 hr Meet with group and resolve issues with Vagrantfile

9/26 1 hr Start working on Permissions modules

9/27 4 hr Continue work on Permissions modules

9/29 2 hr Test querying to database

9/30 3 hr Begin QR code module

=== Weekly Individual Report (Team 24: MelodyMunk) ===

Name: Elizabeth Stallter

Week 1 (Summary)

09/20 4 hours Reviewing HTML/CSS/JavaScript for UI designs

09/21 2 hours Group meeting. Learning about Symfony

09/24 1 hours Group meeting to work on weekly reports and plan next week

09/24 2 hours Continue reviewing HTML/CSS/JavaScript for UI designs

Week 2 (Plan)

09/25 3 hrs Draft designs for UI for registration, join and creating rooms, login page, chat page and start css styles

09/26 2 hrs Meet and hopefully set up dev environment, review git

09/27 3 hrs Finish first draft of css page style

09/28 2 hrs learn symfony as a group

09/29 3 hrs start login page and registration page